Transition-In Plan (0-30-60-90)

Date: 2025-11-12

Day 0–30

• Contract kickoff, artifact handoff, baseline discovery, tool access, initial wave plan

Day 31–60

• Pilot court onboarding, provider selection application, LZ hardening, playbook validation

Day 61–90

• Expand to first migration wave, finalize cadence, full reporting & dashboards online