Change Types and Workflow

Date: 2025-11-12

| Type | Risk | Approval | Lead Time | Notes |
| --- | --- | --- | --- | --- |
| Standard | Low | Change Manager | < 24h | Pre-approved, templated changes |
| Normal | Medium | CCB | 3–5 days | Requires testing and backout plan |
| Major | High | CCB + Sponsor | 5–10 days | High impact or broad scope |
| Emergency | Critical | ECAB | Immediate | Post-implementation review required |