Onboarding Checklist — Per Court

Date: December 4, 2025

This checklist defines the required activities, validation steps, and evidence necessary to onboard each court into the Federal Judiciary’s multi-cloud transformation program.

The checklist ensures consistent readiness assessment, security alignment, identity integration, data governance, and migration preparedness across all participating courts. Each item must be fully completed, validated, and documented before a court can begin migration wave activities.

I. Court Profile & Governance Readiness

1. Court Profile Completed

- Contact directory (primary, secondary, security, operations)

- Physical and virtual locations

- Operating hours and blackout windows

- Local constraints (network, staffing, business cycles)

Owner: Court IT Lead / AOUSC Program Team
Evidence: Profile sheet, validated contact information

2. Security Roles Assigned

- Court IT Lead (Approver)

- Court Administrator (Local Admin)

- Auditor (Read-Only role)

- Break-glass operational approvers

Owner: Court IT Lead / Security Officer
Evidence: IAM role assignments, access audit

II. Identity & Access Integration

3. Identity Federation Connected; MFA Enforced

- OIDC/SAML federation completed

- SCIM/JIT enabled (where supported)

- Phishing-resistant MFA enforced for all privileged accounts

Owner: Identity Team / CCoE
Evidence: Federation test logs, MFA policy validation

4. User Hierarchy Verified (Joiner/Mover/Leaver Process)

- All user accounts aligned to correct roles

- Outdated accounts removed

- Processes institutionalized

Owner: Court IT Lead / Identity Governance Team
Evidence: Access review report

III. Network Validation

5. Network Connectivity Validated (Ingress/Egress)

- Private connectivity operational

- DNS resolution verified

- WAF and firewall rules applied

- Egress restrictions and allow-lists validated

Owner: Network Team
Evidence: Connectivity test results, firewall exports

IV. Data Governance Readiness

6. Data Classification Completed

Classification applied to all datasets:

- Public

- Internal

- Sensitive

- Sealed

Owner: Data Lead / Court IT Lead
Evidence: Data classification workbook

7. Tagging Baseline Applied

Required tags applied court-wide:

- court_id

- system_id

- data_class

- owner

- env

- rto / rpo

- retention

Owner: CCoE / Data Governance Team
Evidence: Automated tag compliance report

V. Technical Inventory

8. Infrastructure Inventory Captured

- Hosts

- VMs

- Storage

- Network devices

- Performance baselines

Owner: Migration Factory / Court IT
Evidence: Inventory export

9. Software Inventory Captured

- Applications

- Databases

- Integrations

- Scheduled jobs

- Licensing constraints

Owner: Migration Factory
Evidence: Application inventory workbook

VI. Modernization & Migration Readiness

10. 7R Assessment Completed per Application

Each system evaluated as:
Rehost / Replatform / Refactor / Repurchase / Retire / Retain / Relocate

Owner: Migration Lead
Evidence: 7R assessment tracker

11. Cloud Provider Selection Completed (Scorecard)

Provider decision based on weighted scoring of:

- Compliance

- Latency

- Service fit

- Licensing

- Cost

- Data gravity

Owner: Cloud Architect / CCoE
Evidence: Completed scorecard and recommendation

12. Migration Wave Assigned; Readiness Gates Passed

Court assigned to migration wave based on:

- Complexity

- Risk

- Scheduling constraints

- Dependencies

- Readiness score

Owner: Migration Lead / AOUSC Program Team
Evidence: Wave assignment approval

VII. DevSecOps & Operational Enablement

13. CI/CD Access and Repo Structure Provisioned

- Repositories created

- Protected branches configured

- Role assignments applied

- CI pipeline templates enabled

Owner: DevSecOps Team
Evidence: Repo access logs, pipeline initialization

14. Monitoring, Logging, and Backup Policies Applied

- Log ingestion configured into centralized SIEM

- Monitoring dashboards provisioned

- Backup and snapshot policies mapped to RTO/RPO

- Alerts and escalation paths validated

Owner: Operations / CCoE Platform Team
Evidence: Monitoring dashboard links, backup policy export

VIII. Final Readiness Certification

A court is considered fully onboarded when:

- All checklist items are marked completed

- Evidence is stored in the court’s onboarding folder

- CCoE, Security, and Migration teams sign off on readiness